## Slide 1: TECH460 Module 6
Implementation Plan

## Slide 2: Rubric
Criteria | Total
Include problem statement slide from previous deliverable | 10
Include recommended solution slide from previous deliverable | 10
Work Breakdown Structure | 20
Schedule | 20
Solution validation | 30
Solution evaluation and continuous improvement | 30
Legal, ethical and cultural considerations | 30
Total | 150

## Slide 3: Problem Statement
Support Ray-Ban and Meta’s addition of an augmented reality visual layer on their flagship devices under the Smart Glasses line through the design of a mobile interface to augment the current selling points of the device
  Display visual information related to AI search
  Provide visual feedback to partner with audio feedback for major features like calling, AI search, capture, etc.
  Allow user to disable through the use of an audio command or touchpad

## Slide 4: Recommended Solution
Micro Projection
Justification
  Faster development time
  Technology is actually available and easily developed in
  Battery life will not be impacted as much as the other options
  Multiple projectors can be used to obtain the desired resolution where needed

## Slide 5: Work Breakdown Structure
Analysis
  Draft specifications
  Review and approval
Basic Display Design
  Complete UX design
Display Development
  Design internal software
  Establish design rules for current and new features
  Integrate with current features
Display adaption (fitting it to frames)
  Finalize frame selection
  Design hardware to suit display
  Finalize minimum sizing of frames + lenses
Design & Function Validation
  Testing display use in and out of frame
  Testing all current features using display
Final Validation of product
  Beta testing with finalized frames
  Testing current + proposed features for day 0 launch
Deployment
  Product dispersal to public testers
  Product announcement
  Deploy to online sales platform

## Slide 6: Schedule

## Slide 7: Validation
Display will be tested per lens, individually as well as in a dual display to give an AR feel
Existing functionality will be tested with and without use of display
Data transfer and safety will be tested to ensure security
Alpha and beta testing will be completed internally before announcing product

## Slide 8: Evaluation and Continuous Improvement
Beta testing of the device will continue with cutting edge development internally alongside development and improvement of functionality
  Internal and external bug tracking
  Data monitoring using the AI model will be conducted as needed
  Storage will be adjusted based on size of user pool as needed
  Integration testing will be conducted based on newer OS versions and older hardware

## Slide 9: Legal, Ethical and Cultural Considerations
Legal
  Recoding or transmitting images or sound of strangers/ those that did not give consent
  Health considerations – having a display and the potential of reflective lasers as part of the display
Ethical
  AI and LLMs are a sensitive subject to some users
  Continual usage and the possibility of addiction
Cultural
  Addition and over-reliance on electronic aids